TraderOps — Product Vision A Digital Platform for CCTV & Security Goods Distributors and Their Integrator Networks Document version: 1.0 ¦ March 2026 ¦ Prepared for: WineYard Technologies

Executive Summary

WineYard Technologies today operates as a phone-first distribution business. Orders, enquiries, and pricing conversations happen over WhatsApp and phone calls — manually, one integrator at a time, across 7 outlets. This model works at current scale. It breaks at 2x.

This document describes the digital platform — working name TraderOps — that WineYard is building to transform how its 1,000+ integrators discover, price, and order products. The platform draws inspiration from how Swiggy's delivery partners use the Swiggy app: not as a convenience, but as the primary tool through which they run their daily business. WineYard's goal is to make TraderOps that tool for every CCTV integrator in AP, Telangana, and eventually pan-India.

| Why Now | WineYard is planning to add new cities (Warangal, Karimnagar) in the next 12 months. Without a digital foundation, each new city adds proportional operational cost — more staff, more WhatsApp groups, more manual errors. With TraderOps, a new city is a configuration change, not a hiring exercise. |
| --- | --- |

The Problem Today

A Day in the Life — Without TraderOps

An integrator named Rahul has just won a contract to install 24 cameras in a textile factory. He needs 8 units of a specific 4MP PTZ camera, 200 metres of cable, and a 16-channel NVR. His process today:

8:45 AM  WhatsApp the WineYard outlet in his area — asks about PTZ stock and price

9:10 AM  No reply — staff are busy with walk-in customers. Calls instead. Gets put on hold.

9:22 AM  Finally gets a price verbally. Asks about the NVR. Staff member doesn't know, will check.

9:45 AM  Price confirmed on WhatsApp. Rahul asks for a quote. Staff says "give me 30 minutes."

11:00 AM Quote arrives — but the PTZ price is wrong. Different staff member quoted a different rate.

11:30 AM Corrected quote arrives. Rahul confirms. Order is placed over WhatsApp.

Total time from first message to confirmed order: 2 hours 45 minutes.

| The Cost | WineYard staff spent approximately 45 minutes of active time on a single routine order. Across 300 weekly orders and 7 outlets, that is 140+ staff-hours per week consumed by pricing and order enquiries alone. Meanwhile, Rahul nearly called a competitor at 9:30 AM. |
| --- | --- |

The Root Cause

The distribution industry runs on relationships and tribal knowledge — staff know pricing, know customers, know what's in stock. This is a strength for retention but a scaling wall. Every piece of information that lives in someone's head or a WhatsApp group is a bottleneck. WineYard cannot expand to 20 cities running on WhatsApp.

The Vision — What TraderOps Looks Like

For the Integrator (The Primary User)

TraderOps is Rahul's primary business tool. He opens it the way a delivery partner opens their app — to start the day's work. On TraderOps:

He can see the full WineYard catalog with his negotiated pricing — not MRP, his actual price

Live stock availability — he knows before he leaves his house whether the PTZ is available

He builds his cart, submits an enquiry, and receives a formatted quotation on WhatsApp in seconds

When ordering is live, he confirms directly in the app — payment, delivery address, all digital

He can see his order history, outstanding quotations, and delivery status in one place

Over time, he gets personalized suggestions: "Customers like you also ordered..."

For WineYard (The Distributor)

TraderOps gives WineYard operational leverage:

Staff spend time on exceptions, not routine enquiries — complex quotes, new customers, disputes

Pricing errors are eliminated — one price update in the system reflects across all integrators instantly

Every new city onboards digitally — list the outlet, upload the catalog, start sending integrator invitations

Management sees real-time demand signals: what's moving, who's asking, where the stock pressure is

When a competitor offers a better price, WineYard sees the enquiry drop before it loses the customer

The Long-Term Platform Play

TraderOps is not just a WineYard app. It is a platform that any security goods distributor in India can license. WineYard is the first design partner — the product is built with them, for them, and validated in their market. Once it works for WineYard's 1,000 integrators and 7 outlets, it is ready to be offered to the hundreds of other distributors in AP, Telangana, Tamil Nadu, and Maharashtra who run the same business on WhatsApp today.

| The Business Model | TraderOps will eventually operate as a SaaS subscription for distributors — priced per outlet or per monthly active integrator. WineYard's Phase 1 engagement is the R&D phase. This document is shared with WineYard as co-creators of the platform, not just customers. |
| --- | --- |

What Digitization Delivers — The Business Case

| Metric | Today (Baseline) | With TraderOps | Impact |
| --- | --- | --- | --- |
| Time per enquiry | 15–45 minutes (staff time) | < 60 seconds (self-service) | Staff freed for growth work |
| Pricing accuracy | Inconsistent across outlets and staff | 100% — single source of truth | No more wrong-quote disputes |
| Order capacity | Bottlenecked by staff hours | 10x — no proportional staff increase | Handle 3,000 weekly orders with same team |
| New city launch time | 3–6 months (hire, train, set up) | 2–4 weeks (configure and invite) | Warangal by Q3 2026 |
| Customer retention | Relationship-dependent | Convenience-dependent (stickier) | Integrators who use app daily churn 80% less |
| Data & insights | None — WhatsApp messages | Real-time demand signals | Buy smarter, stock right, reduce write-offs |

Feature Breakdown

Features are organized across three phases. MVP (Phase 1) is the current engagement. Phase 2 and Future phases will be scoped after Phase 1 delivers and validates.

Phase 1 — MVP (March 2026)

Goal: Eliminate manual pricing and stock enquiries. Make integrators self-sufficient for the most common interaction they have with WineYard every week.

Digital Product Catalog [MVP]

The complete WineYard product range — searchable, filterable, live. The catalog is the foundation of everything. Every integrator interaction starts here. Full product listing — cameras, NVRs, cables, accessories, mounting hardware Search by product name, model number, brand, or category Category-based browsing — Cameras / Recording / Accessories / Cable & Power Each product shows: image, specification summary, your price, MRP, stock status Stock shown as: Available / Limited Stock / Out of Stock — not exact quantities Prices shown are customer-specific — each integrator sees their negotiated rate Unregistered visitors see MRP only until linked to a WineYard account

WhatsApp Trigger & Personalized Link [MVP]

One WhatsApp message → personalized catalog link in 5 seconds. This is the onboarding moment. The integrator does not need to download an app or create an account. They message WineYard as they always have — and get a smart link back. Any inbound WhatsApp message to WineYard's business number triggers the flow System looks up the sender's number against the Zoho Books contact list Registered integrators get a personalized link showing their pricing Unregistered numbers get a general catalog link + a prompt to register Link is valid for 24 hours per session. Each new message generates a fresh link. WineYard staff can also manually send catalog links from the admin panel

Cart & WhatsApp Quotation [MVP]

Build a cart → receive an itemized WhatsApp quote in seconds. This replaces the manual quotation workflow entirely. No staff involvement for routine quotes. Integrator adds products and quantities to a cart from the catalog Single tap to submit the enquiry WhatsApp quotation delivered within 5 seconds — itemized, with customer prices, subtotals, and total Quotation includes WineYard contact details and a validity period (e.g., 48 hours) Integrator can reply CONFIRM to signal intent to order (manual fulfilment for Phase 1) WineYard admin sees all submitted enquiries in a simple dashboard

Admin Panel — Basic [MVP]

WineYard staff can see enquiries and manage the catalog. A lightweight web interface for WineYard's Zoho admin. No new software to learn — data continues to live in Zoho Books. View all submitted enquiries — integrator name, items, total, timestamp Mark enquiries as Responded / Order Confirmed / Cancelled View which integrators have clicked their catalog link in the last 7 days Data source: Zoho Books (contacts, items, pricing) — no duplicate data entry

Phase 2 — Full Ordering (Q2–Q3 2026)

Goal: Complete the order-to-confirmation loop digitally. Eliminate the manual "reply CONFIRM" step and add payment, order tracking, and field sales capabilities.

In-App Ordering & Payment [Phase 2]

Cart → order placed → payment collected → confirmation — all in the app. Phase 2 converts the catalog into a transactional platform. This is the Swiggy moment for WineYard — where integrators place live orders, not enquiries. Integrator confirms order directly in app — no WhatsApp reply needed Payment via Cashfree (WineYard's existing gateway) — UPI, net banking, credit Credit orders supported for trusted integrators (configurable credit limit in admin) Order auto-creates in Zoho Books — no manual entry by WineYard staff Integrator receives digital order confirmation with order number WineYard fulfilment team sees orders in a dispatch queue

Order Tracking [Phase 2]

Real-time visibility into order status from confirmed to delivered. Integrators stop calling to ask "where is my order?" — they see it in the app. Order statuses: Confirmed → Packed → Dispatched → Out for Delivery → Delivered WhatsApp notification at each status change Delivery date estimate shown on app Proof of delivery captured digitally (photo or OTP) Returns and damage claims initiated through the app

Field Sales Representative Portal [Phase 2]

WineYard's sales team can see, assist, and grow their integrator accounts digitally. Each WineYard salesperson manages a territory. This gives them the data and tools to do their job more effectively. Each sales rep sees their assigned integrators and account activity See which integrators haven't ordered in 14+ days — proactive reach-out prompts Place orders on behalf of integrators (useful for integrators who prefer phone) Adjust pricing for specific integrators within their authorization limits Performance dashboard: orders per integrator, revenue trends, top products

Multi-Outlet Inventory [Phase 2]

Integrators can see stock across outlets and choose which to order from. As WineYard expands, integrators want to know which outlet has stock — especially for urgent jobs. Stock availability shown per outlet (Hyderabad Central, Secunderabad, Warangal, etc.) Integrator can specify delivery from a preferred outlet Inter-outlet transfer requests auto-generated for WineYard ops when needed Low-stock alerts pushed to WineYard procurement team

Future Vision (Post Phase 2)

These capabilities represent the long-term vision for TraderOps. They will be scoped and built based on market feedback after Phase 2 is live and validated.

Distributor Intelligence Dashboard [Future]

Real-time business analytics for WineYard management. Move from gut-feel to data-driven decisions on stock, pricing, and market expansion. Daily/weekly revenue by outlet, product category, and integrator tier Demand heatmap — which products and geographies are growing fastest Stock turnover analysis — identify slow-moving inventory before it becomes a write-off Competitor price alerts — flag when integrator enquiry volumes drop after a competitor move Customer lifetime value segmentation — identify which integrators to invest in

Multi-Distributor Platform (TraderOps SaaS) [Future]

Other security goods distributors in India can license TraderOps for their networks. WineYard is Distributor #1. Once the product is proven, TraderOps becomes available to any distributor who wants to digitize their integrator network. White-label configuration: each distributor's catalog, branding, and pricing Self-onboarding flow for new distributors — upload catalog, invite integrators, go live SaaS pricing: per-outlet or per-MAI (monthly active integrator) subscription Distributor marketplace: integrators who use TraderOps across multiple distributors get a unified experience Target markets: AP, Telangana, Karnataka, Tamil Nadu — then national

Project Mode for Integrators [Future]

Integrators manage full installation projects inside the app. Large integrators manage multiple projects simultaneously. TraderOps becomes their project management tool, not just an ordering app. Create a project (e.g., "Textile Factory — Karimnagar") and attach it to orders Bill of materials per project — track what's been ordered, received, and installed Share project quotes with their clients directly from the app Project completion reports with installed equipment list for client handover

Credit & Financial Services [Future]

Embedded credit for integrators based on ordering history. Small integrators often face cash flow gaps between winning a contract and getting paid. TraderOps can bridge that gap — making WineYard a financial partner, not just a supplier. Credit scoring based on order history, payment consistency, and business tenure Buy-now-pay-later for orders up to a credit limit — settled within 30/45/60 days Integration with NBFC partners for distributor-guaranteed credit Late payment nudges via WhatsApp — automated, non-confrontational

MVP / V0 Scope — What Gets Built in Phase 1

Phase 1 is a deliberate, narrow cut. The goal is to create one end-to-end workflow that works reliably for real integrators in a 3-week engagement. Every item below is included. Everything else is Phase 2 or future.

| The MVP Test | A pilot integrator should be able to: (1) Message WineYard's WhatsApp number, (2) receive a catalog link within 5 seconds, (3) browse and build a cart, (4) submit an enquiry, and (5) receive a formatted WhatsApp quotation — all without any staff intervention. If this works for 10 integrators in Week 3, Phase 1 is done. |
| --- | --- |

MVP Includes

| Feature | Scope in MVP | Success Measure |
| --- | --- | --- |
| Product Catalog | Full WineYard catalog from Zoho Books — categories, search, images | 10 integrators browse successfully during pilot |
| Customer Pricing | Integrators see their negotiated price. Unregistered see MRP. | Zero pricing errors reported in pilot week |
| Stock Visibility | Available / Limited / Out of Stock — sourced from Zoho Books | Stock status matches actual availability on pilot day |
| WhatsApp Trigger | Any inbound message → personalized catalog link within 5 seconds | 100% of test messages trigger correctly |
| Cart & Enquiry | Add to cart → submit → WhatsApp quotation within 5 seconds | 10 test quotations delivered correctly |
| Admin Enquiry View | WineYard can see submitted enquiries — basic list view | WineYard confirms they can track all pilot enquiries |
| Pilot Rollout | 10 nominated integrators with support for issues during week 3 | At least 7 of 10 complete a full enquiry flow |

Explicitly Not in MVP

These are noted here to prevent scope creep. They are planned and will be built — just not in Phase 1:

Payment integration or order confirmation (Phase 2)

Automatic order creation in Zoho Books (Phase 2)

Native iOS or Android app — Phase 1 is a mobile web app optimized for phones (Phase 2)

Staff dispatch or fulfilment workflow (Phase 2)

Analytics or reporting dashboards (Future)

Multi-outlet stock routing (Phase 2)

Credit or financial products (Future)

Any changes to WineYard's existing Zoho Books configuration or data (out of scope entirely)

The MVP User Journey — Step by Step

This is the end-to-end experience for a registered integrator using TraderOps for the first time during the Phase 1 pilot:

| Step | What the Integrator Does | What Happens in the Background |
| --- | --- | --- |
| 1 | Sends any message to WineYard's WhatsApp number | Meta sends webhook to TraderOps. System looks up phone number in Zoho Books contacts. |
| 2 | Receives a WhatsApp reply in ~5 seconds with a personalized catalog link | A unique session token is created for this integrator. Link is sent via WhatsApp Business API. |
| 3 | Opens the link on their phone. Sees the WineYard catalog in their browser. | Session token validates the integrator's identity. Their Zoho Books pricing tier is loaded. |
| 4 | Searches for "PTZ 4MP", selects the product, chooses quantity 8 | Product data, stock, and customer-specific price fetched from Zoho Books in real-time. |
| 5 | Adds NVR and cables to cart. Reviews cart total. Taps "Get Quotation". | Cart is submitted. System generates itemized quotation with Zoho Books pricing data. |
| 6 | Receives formatted WhatsApp quotation within 5 seconds | Quotation sent via WhatsApp API. Enquiry logged in admin panel with all line items. |
| 7 | Replies CONFIRM to indicate intent to order | WineYard admin is notified. Manual order processing begins (Phase 2 will automate this). |

What Success Looks Like — 90 Days After Phase 1

If Phase 1 delivers as designed and integrators adopt the catalog:

Short-term:  30%+ of WineYard's weekly enquiries come through TraderOps — not phone calls

Quality:  Zero wrong-price incidents reported in the pilot cohort

Adoption:  WineYard Zoho admin uses the enquiry dashboard daily without prompting

Virality:  At least 3 integrators from the pilot proactively ask other integrators to use it

Next phase:  WineYard and the product team align on Phase 2 scope and timeline

| A Note on This Document | This Product Vision document was created as an outcome of the 2-hour discovery session on 9 March 2026. It is a living document — it will be updated as Phase 1 delivers learnings and as WineYard's priorities evolve. The next version will be shared at the Phase 1 handover on 31 March 2026. |
| --- | --- |